# Request for Proposal (RFP)

# Supply, Customization, Deployment, Training, and Maintenance of a Multi-Tenant School Learning Management & ERP Platform for Government Schools

RFP Reference No.: _____ /SW-LMS/2082-83

Issuing Authority: [Ministry of Education / Centre for Education and Human Resource Development (CEHRD) / District Education Office / Local Government — *insert procuring entity*]

Procurement Method: Open Competitive Bidding — Quality and Cost Based Selection (QCBS)

Issue Date: [Date]

Proposal Submission Deadline: [Date, Time]

Validity of Proposal: 90 days from submission deadline

Assumptions & adaptability note (from the Technical Officer): This RFP is drafted for a Nepal government-school context (Bikram Sambat calendar, Nepali language, eSewa/Khalti/ConnectIPS payments, IRD/PAN-aligned receipts, IEMIS alignment, low-connectivity rural sites). Where a clause is jurisdiction-specific it is marked [ADAPT]. Procuring entities outside this context should substitute their public-procurement act, data-protection law, and national EMIS accordingly. Quantities in [ ] (number of schools, users, budget ceiling) must be set by the procuring entity before publication.

# 1. Introduction and Background

## 1.1 Purpose

The [Procuring Entity] intends to procure a secure, scalable, cloud-hosted, multi-tenant Learning Management System (LMS) and School ERP platform to digitize academic and administrative operations across [N] government schools, serving an estimated [X] students, [Y] teachers/staff, and [Z] parents/guardians. This RFP invites sealed Technical and Financial Proposals from eligible firms.

## 1.2 Objectives

1. Provide every government school a standardized digital platform for teaching-learning, assessment, attendance, and reporting.

2. Improve learning outcomes through structured digital content and (optionally) AI-assisted tutoring and analytics.

3. Strengthen administration: admissions, student records, examinations, results, fee/finance, HR/payroll, library, transport, hostel.

4. Enable data-driven decision-making at school, local-government, district, and central levels.

5. Ensure interoperability with national systems (e.g., IEMIS [ADAPT]) and standard data exchange.

6. Guarantee the protection of children's personal data and equitable access in low-connectivity environments.

## 1.3 Scope Summary

Supply (license/SaaS), configuration and customization, data migration, integration, hosting (or deployment to government cloud), capacity building/training, rollout across schools, and [3–5] years of warranty, support, and maintenance.

# 2. Definitions and Tenancy Model

• Tenant: An individual school with logically isolated data. The platform is multi-tenant (schema/namespace isolation per school); one school's data MUST never be accessible to another.

• Roles: Central/Super Administrator (Ministry/District), School Administrator, Staff, Teacher, Student, Parent/Guardian.

• Tenant hierarchy [ADAPT]: Central → Province → District/Local Government → School. Administrative dashboards must aggregate upward without exposing cross-school personal data to unauthorized roles.

# 3. Scope of Work — Functional Requirements

Bidders must complete the Compliance Matrix (Annex C) marking each requirement Comply (out-of-box) / Configurable / Customization required / Not available, with version/notes.

## 3.1 Identity, Access & Multi-Tenancy

• Role-based access control for all roles above; least-privilege enforcement.

• Per-school tenant isolation with verifiable controls (no cross-tenant read/write).

• Single sign-on readiness; multi-factor authentication (MFA) for administrative roles.

• Account lifecycle: creation, bulk import, deactivation, password reset/recovery, lockout on brute force.

• Central-admin provisioning of new schools (tenants) and school administrators.

## 3.2 Academic Management

• Academic year and Bikram Sambat (BS) calendar support [ADAPT], with AD↔BS conversion.

• Classes, sections, subjects, and subject-teacher assignment.

• Lessons, chapters, learning materials (documents, video links, images) with curriculum tagging (NEB/local curriculum [ADAPT]).

• Timetable/scheduling and exam seating.

• Attendance (per class/subject/day) with analytics and parent notification.

• Assessments/quizzes/exams: creation, scheduling, question banks, submissions, grading.

• Results & report cards: marks entry, grade computation, publication workflow, printable transcripts.

• Admissions, student profiles, health & document records, student leave, promotion/year-rollover.

## 3.3 Teaching-Learning & (Optional) AI Features

• Digital content delivery and assignment workflows.

• AI-assisted features (optional lot — see §3.12): grounded AI tutor (retrieval over school's own approved content), learning-path generation, at-risk-student analytics, auto quiz/exam generation, lesson summarization, study planner, progress-report generation, assisted grading.

• All AI features MUST: operate only on approved curricular content; redact personally identifiable information (PII) before any data leaves the platform's infrastructure; provide configurable cost/usage controls; and be disableable per school.

## 3.4 Communication & Engagement

• Secure in-app messaging (teacher↔student↔parent) with school-scoped, audited threads.

• Notices/announcements with role/section targeting.

• Notifications via in-app, email, SMS, and mobile push; delivery/read tracking.

• Real-time updates (live notifications, tutor streaming) where applicable.

• Gamification (points, badges, leaderboards) — configurable/optional.

## 3.5 Examination & Evaluation

• Internal and terminal examination management aligned to national grading [ADAPT].

• Result-publication controls with audit and rollback.

• Analytics: subject/section/school performance, trends, at-risk identification.

## 3.6 Library Management

• Catalogue, categorization, search; issue/return; member records; overdue tracking.

## 3.7 Finance & Fee Management

• Fee heads/structures, student fee ledgers, partial/scheduled payments, discounts, late fees.

• Online payment gateways: eSewa, Khalti, ConnectIPS [ADAPT] with server-side payment verification and idempotent reconciliation.

• Receipts and tax-compliant invoicing (IRD/PAN/VAT-aligned, BS-dated) [ADAPT].

• Double-entry ledger / chart of accounts, journal entries, fund accounting, TDS, inventory, depreciation, financial reports.

• Subscription/plan management for central oversight of school entitlements.

## 3.8 Human Resources & Payroll

• Staff records, attendance, leave, payroll runs, statutory deductions [ADAPT].

## 3.9 Transport & Hostel

• Route/vehicle management, student-route assignment; hostel allocation and records.

## 3.10 Projects / Co-curricular

• Group/individual project tracking, tasks, submissions, rubric-based evaluation (feature-gated per school).

## 3.11 Reporting & Dashboards

• Role-specific dashboards (student/teacher/parent/school-admin/central).

• Central/district analytics aggregating across schools without exposing individual children's PII to unauthorized roles.

• Exportable reports (PDF/Excel/CSV) and scheduled report generation.

• National EMIS/IEMIS data export in the prescribed format [ADAPT].

## 3.12 Lots / Optional Components

• Lot 1 (Core): Identity, Academic, Communication, Examination, Reporting, Mobile app.

• Lot 2 (ERP): Finance/Fees, HR/Payroll, Library, Transport, Hostel.

• Lot 3 (AI/Analytics — optional): AI tutor, analytics, auto-generation, assisted grading.

Bidders may bid for all lots or as specified; pricing must be itemized per lot.

# 4. Technical Requirements

## 4.1 Architecture

• Web application accessible on modern browsers (Chrome, Edge, Firefox, Safari — current and prior major version).

• Native/cross-platform mobile application (Android and iOS) for students, teachers, and parents.

• Service-oriented/API-first design with documented REST APIs (OpenAPI/Swagger) for integration.

• Asynchronous processing for heavy/long-running jobs; real-time channel (WebSocket) for live features.

## 4.2 Localization & Accessibility

• Nepali (Devanagari, Unicode) and English UI, with language toggle [ADAPT].

• Bikram Sambat calendar throughout, with AD conversion [ADAPT].

• WCAG 2.1 Level AA accessibility compliance.

• Mobile-responsive UI; usable on low-cost Android devices.

## 4.3 Low-Connectivity / Resilience (critical for rural government schools)

• Graceful degradation on slow/intermittent connections; lightweight payloads.

• Offline/queued capability for high-value flows (e.g., attendance capture) where feasible — bidder to describe approach.

• Resilience to backend component outages (queue fallback, retries).

## 4.4 Performance & Scalability

• Support [X] concurrent users at peak (e.g., result-publication, exam windows) with API p95 latency ≤ 800 ms for standard transactions [ADAPT to baseline].

• Horizontal scalability to onboard [N]→[N×] schools without re-architecture; multi-tenant noisy-neighbor isolation.

• Stated capacity test results to be submitted; load test to be witnessed during evaluation/UAT.

## 4.5 Availability & Continuity

• ≥ 99.5% monthly uptime for production (excluding agreed maintenance windows).

• Automated daily backups, point-in-time recovery; documented RPO ≤ 24h, RTO ≤ 4h [ADAPT].

• Disaster-recovery plan and at least one geographically separate backup location.

## 4.6 Hosting & Data Residency

• Data residency: All personal data of children and staff MUST be stored within [Nepal / Government Cloud — ADAPT] unless the procuring entity grants written exception. State hosting model clearly (Government Integrated Data Centre / approved cloud).

• If SaaS/public-cloud is proposed, describe region, sub-processors, and compliance posture.

• Clear separation of production, staging, and test environments.

## 4.7 Integrations

• Payment gateways (§3.7), Email service, SMS gateway [ADAPT to approved provider], mobile push.

• National EMIS/IEMIS export/sync [ADAPT].

• Optional: national ID/registration, biometric/attendance devices — bidder to state capability.

# 5. Security, Privacy & Compliance

The platform serves minors; child-data protection is a primary, non-negotiable evaluation criterion.

## 5.1 Mandatory Security Controls

• Encryption in transit (TLS 1.2+) and at rest.

• Verifiable tenant data isolation (cross-tenant access tests to be demonstrated during UAT).

• Secure authentication: hashed credentials, MFA for admins, session/token controls, brute-force lockout.

• Role/function/object-level authorization; no unauthenticated access to personal data.

• Server-side verification of all payment callbacks; idempotent, tamper-resistant transaction recording.

• Audit logging of sensitive actions (logins, data changes, result publication, password resets, financial transactions) — immutable and exportable.

• Rate limiting/throttling on public and authentication endpoints.

• PII minimization in logs and in any third-party/AI processing.

• Secure file-upload validation (type/size/scan).

• Documented secret management; no credentials in source.

## 5.2 Data Protection & Privacy

• Compliance with applicable data-protection law [ADAPT — e.g., Privacy Act 2075, Children's Act 2075], including consent, purpose limitation, retention, and minors' protections.

• Data subject rights: access, correction, and deletion workflows respecting tenant boundaries.

• Documented data-retention and secure-disposal policy.

• Data Processing Agreement (DPA) and confidentiality undertaking required from the awarded vendor.

## 5.3 Assurance

• Bidder to submit secure-development practices, vulnerability-management process, and any third-party security audit / penetration-test reports (within last 24 months).

• Procuring entity reserves the right to conduct/commission an independent security assessment before go-live and periodically thereafter.

• Source-code escrow for custom components (see §10.4).

# 6. Implementation, Migration & Rollout

## 6.1 Phased Implementation

| Phase | Deliverables | Indicative Timeline |
| --- | --- | --- |
| 0. Inception | Project plan, governance, requirement sign-off, environment setup | Weeks 1–3 |
| 1. Configuration & Customization | Tenant model, roles, localization (Nepali/BS), branding, workflows | Weeks 4–10 |
| 2. Integrations | Payments, SMS/email/push, EMIS export | Weeks 8–12 |
| 3. Data Migration | Student/staff/academic data import, validation | Weeks 10–14 |
| 4. Pilot | Deploy to [5–10] pilot schools, UAT, security test, load test | Weeks 14–20 |
| 5. Phased Rollout | Onboard remaining schools in batches with training | Weeks 20–40 |
| 6. Go-Live & Stabilization | Full production, hypercare | Weeks 40–44 |

(*Timelines indicative; bidder to propose a detailed plan with milestones and dependencies.*)

## 6.2 Data Migration

• Bidder to provide migration tools, templates, validation reports, and rollback procedures. Migration accuracy ≥ 99.9% with reconciliation sign-off.

## 6.3 Acceptance Criteria

• Written UAT sign-off per phase; security and load tests passed; documentation delivered. Final acceptance upon successful go-live and stabilization across the agreed school cohort.

# 7. Training, Documentation & Change Management

• Role-based training (administrators, teachers, finance/HR staff) — in-person and/or online, in Nepali [ADAPT].

• Train-the-Trainer program for sustainability; minimum [N] master trainers.

• User manuals, quick-start guides, video tutorials, and an in-app help/knowledge base.

• Administrator and API/technical documentation; runbooks for operations.

# 8. Support, Warranty & Maintenance (SLA)

## 8.1 Warranty & Term

• [3–5] years of post-go-live support, warranty, and maintenance, including all defect fixes, security patches, and minor enhancements at no extra cost.

## 8.2 Support Levels & Response/Resolution Targets

| Severity | Definition | Response | Resolution |
| --- | --- | --- | --- |
| S1 — Critical | System/login down, data breach, payment failure, data loss | ≤ 1 hour | ≤ 4 hours |
| S2 — Major | Core function broken, no workaround | ≤ 4 hours | ≤ 1 business day |
| S3 — Minor | Function impaired, workaround exists | ≤ 1 business day | ≤ 5 business days |
| S4 — Low | Cosmetic / query | ≤ 2 business days | Next release |

• Helpdesk (phone/email/portal) during [hours]; escalation matrix required.

• Service credits / penalties for SLA breaches (see §9.4).

• Quarterly patching; emergency security patches within [72h] of disclosure.

# 9. Commercial Terms

## 9.1 Pricing Structure (itemize in Annex D — Financial Proposal)

• One-time: customization, integration, data migration, training.

• Recurring: licensing/SaaS subscription per-school or per-active-user, hosting, support/maintenance (annual).

• Optional: AI/analytics lot priced separately (with transparent usage/cost-control model).

• Pricing inclusive of all taxes [ADAPT — VAT]; in NPR [ADAPT].

## 9.2 Payment Schedule (milestone-linked, indicative)

• 10% on contract signing (against performance bond), 20% on configuration acceptance, 20% on pilot acceptance, 20% on full rollout, 10% on final acceptance, remaining as periodic support fees over the term.

## 9.3 Bonds & Guarantees

• Bid security/EMD: [amount/percent].

• Performance bond: [5–10]% of contract value, valid through warranty.

## 9.4 Penalties / Liquidated Damages

• LD for delay: [0.05]% per day up to a cap of [10]%; SLA-based service credits for uptime/response breaches.

# 10. Legal, IP & Exit

## 10.1 Intellectual Property & Licensing

• Government retains ownership of all data. Bidder to specify license terms for platform and any bespoke customizations (preference for the customizations to be owned/perpetually licensed to the procuring entity).

## 10.2 Confidentiality & DPA

• Mandatory NDA and Data Processing Agreement; sub-processor disclosure and approval.

## 10.3 Exit & Data Portability

• On termination/expiry: full export of all data in open, documented formats (CSV/JSON/SQL) at no extra cost; assisted transition; secure deletion certification.

• No vendor lock-in via proprietary, undocumented formats.

## 10.4 Source-Code Escrow

• Custom/bespoke source code and build instructions deposited with an agreed escrow agent, releasable on defined trigger events (vendor insolvency, sustained SLA failure, abandonment).

## 10.5 Compliance

• Compliance with Public Procurement Act 2063 & Regulations 2064 / PPMO directives [ADAPT] and all applicable laws.

# 11. Eligibility & Qualification Criteria

Bidders MUST submit documentary evidence for each:

## 11.1 Legal & Financial

• Legally registered firm; valid registration, PAN/VAT, and tax-clearance [ADAPT].

• Average annual turnover ≥ [amount] over the last 3 fiscal years; audited financials.

## 11.2 Technical & Experience

• Minimum [3–5] years delivering comparable web+mobile education/enterprise software.

• At least [2] reference deployments of multi-tenant/multi-site systems (preferably education sector), with contactable references; one of comparable scale ([N]+ institutions or [X]+ users) preferred.

• Demonstrated multi-tenant data-isolation capability and security practices.

• Experience with localization (Nepali/BS calendar) and local payment gateways [ADAPT] is an advantage.

## 11.3 Team & Capacity

• Key personnel with CVs: Project Manager (PMP/PRINCE2 preferred), Solution/Technical Architect, Security Lead, Senior Developers, QA Lead, Training Lead, Support Lead.

• In-country presence/support capability [ADAPT].

## 11.4 Mandatory Demonstration

• Shortlisted bidders must provide a live demonstration and time-boxed access to a sandbox for hands-on evaluation, including a multi-tenant isolation demonstration.

# 12. Proposal Submission Requirements

## 12.1 Two-Envelope System

Submit Technical Proposal and Financial Proposal as separate sealed envelopes (or as required by the e-GP system [ADAPT]).

## 12.2 Technical Proposal — Contents

1. Cover letter & bid forms.

2. Eligibility evidence (§11).

3. Understanding of requirements & proposed solution.

4. Completed Compliance Matrix (Annex C).

5. Solution architecture, security & data-protection approach, hosting/data-residency plan.

6. Localization, accessibility, and low-connectivity approach.

7. Implementation plan, methodology, project schedule, risk plan.

8. Data-migration approach; training & change-management plan.

9. Support/SLA model and team CVs.

10. References & past performance; certifications (ISO 27001 / SOC 2 if any).

11. Mandatory undertakings (DPA, confidentiality, escrow willingness).

## 12.3 Financial Proposal — Contents

• Completed Bill of Quantities / price schedule (Annex D), itemized per §9.1 and per lot, all-inclusive, in NPR [ADAPT], with 5-year Total Cost of Ownership (TCO) summary.

## 12.4 Format & Channel

• [PDF via e-GP portal / sealed hard copies] [ADAPT]; page limits and forms per Annex A. Late submissions rejected.

# 13. Evaluation Methodology — QCBS

## 13.1 Stages

1. Preliminary/Eligibility check (pass/fail) — completeness, eligibility, bonds.

2. Technical evaluation (scored; minimum qualifying score 70/100).

3. Financial evaluation (only for technically qualified bidders).

4. Combined score: Technical 70% : Financial 30% [ADAPT weighting]. Lowest evaluated price gets full financial marks; others pro-rated.

## 13.2 Technical Scoring (100 points)

| Criterion | Weight |
| --- | --- |
| Functional fit & compliance matrix coverage | 20 |
| Security, data protection (minors), tenant isolation | 18 |
| Architecture, scalability, performance, availability | 12 |
| Localization (Nepali/BS), accessibility, low-connectivity | 10 |
| Implementation methodology, plan & risk management | 10 |
| Data migration & integration approach | 8 |
| Support/SLA, warranty & maintenance | 7 |
| Firm experience & reference deployments | 8 |
| Team qualifications | 5 |
| Live demonstration / sandbox evaluation | 12 |
| Total | 120 → normalized to 100 |

*(Procuring entity to finalize/normalize weights before publication.)*

# 14. Procurement Timeline (indicative)

| Activity | Date |
| --- | --- |
| RFP publication | [ ] |
| Pre-bid meeting / clarifications | [ ] |
| Deadline for queries | [ ] |
| Proposal submission deadline | [ ] |
| Technical opening | [ ] |
| Demonstrations | [ ] |
| Financial opening (qualified bidders) | [ ] |
| Award notification | [ ] |
| Contract signing | [ ] |

# 15. Terms & Conditions for Bidders

• The procuring entity reserves the right to accept/reject any or all proposals without assigning reasons, and to cancel the process at any stage, per applicable law.

• Conditional, incomplete, or non-compliant proposals may be rejected.

• Costs of proposal preparation are borne by bidders.

• Conflict of interest and anti-corruption declarations required.

• Clarifications only in writing through the official channel; no oral commitments are binding.

# Annexes

• Annex A: Bid forms, formats, and submission checklist.

• Annex B: Detailed functional & technical specifications (expanded §3–§5).

• Annex C: Requirements Compliance Matrix (Req ID | Requirement | Comply/Configurable/Custom/Not available | Version | Notes).

• Annex D: Financial Proposal / Bill of Quantities template (per lot, one-time + recurring, 5-year TCO).

• Annex E: Draft Contract, SLA, Data Processing Agreement, and Escrow Agreement.

• Annex F: List of schools / rollout cohorts and indicative volumetrics [ADAPT].

• Annex G: Security & data-protection questionnaire.

*Prepared by the Technical Officer (Software Procurement). Bracketed [ ] and [ADAPT] items must be completed/localized by the procuring entity and cleared by legal and procurement authorities before publication.*